Fish Passage Workgroup

Goal

During the period 2011-2025 the Fish Passage Workgroup is working to open 1,000 additional stream miles for fish passage with restoration success indicated by the presence of river herring, American shad, Hickory shad, Brook Trout, and/or American eel.

The Fish Passage Workgroup is dedicated to restoring connectivity in streams and rivers for migratory and resident fish in the Chesapeake Bay Watershed through dam removals and fishway construction.   To date, the Fish Passage Workgroup has reopened over 2,000 miles of streams and rivers for the passage of fish in the Chesapeake Bay watershed.

Dams and other obstructions block the natural migration of fish to their historic spawning habitats. By removing physical obstacles and increasing river connectivity, diadromous fish species are able to return to their spawning grounds.  Dam removal also improves the quality of surrounding habitat by reducing river fragmentation, increasing habitat opportunities for resident fish species and other aquatic living resources, improving water quality, and naturally distributing river bed load for channels and floodplains. Additional benefits of dam removal include increased recreational opportunities and safety, as well as reduced flooding.

| Factors Influencing Goal |  |
| --- | --- |
| Resources |  |
|  | stream barrier removal funding |
|  | additional fish passage staff |
| Understanding of Need for Restoration among Decision Makers |  |
|  | understanding of need for habitat restoration understanding of ecosystem services, economic opportunities, and public safety benefits provided by dam removal |
| Landowner Willingness |  |
|  | community/landowner willingness |
|  | legislation to incentivize or mandate cooperation |
| Target Species |  |
|  | availability of target species |

The Fish Passage Workgroup has management strategies in place to maximize limited resources and increase the understanding of the need for fish passage restoration among decision makers.  Further support is needed to accelerate progress towards the goal.

Willingness of landowners to allow restoration on their property, and presence or absence of target species also influence progress made toward the goal; however these factors are not managed by the Fish Passage Workgroup.

Current Management Efforts

In 2011 147 stream miles were opened for fish passage.

To leverage resources and accelerate projects that enhance passage of target species to large stretches of high quality habitats, the Fish Passage Workgroup continued progress on a fish passage prioritization tool for blockages in MD, VA, and PA.  The tool is expected to be complete in 2012.

Management Strategies

The Fish Passage Workgroup is implementing the following strategies in order to make gains in stream miles opened for migratory and resident fish.

Maximize Limited Resources

- Continue to prioritize stream barriers using a collaborative federal and state process based on criteria designed to strategically target priority projects.

- Implement priority projects by leveraging funds to remove barriers, retrofit culverts, install passage structures, and monitor for presence of target species.

- Engage other Chesapeake Bay Program workgroups, such as the Non-tidal and Stream Health Workgroups, on mutual issues such as sediment transport when dams are removed.

Increase Understanding of the Need and Benefits of Fish Passage Restoration

- Keep Chesapeake Bay Program management apprised progress on fish passage restoration and challenges facing continued success.

Monitoring

Miles of Stream Habitat Opened

- Fish Passage coordinators in MD, VA, and PA report mileage opened at the fall Fish Passage Workgroup meeting.

Presence of Target Species

- Beginning in 2012 the workgroup will monitor for presence or absence of target species at 50% of project sites.

Performance Assessment

The Fish Passage Workgroup uses two year milestones to assess performance.  In order to open 1,000 stream miles for fish passage by 2025, the Fish Passage Workgroup must open 132 miles every two years.  The Workgroup opened 147 stream miles in 2011, exceeding the 2010-2012 two year milestones ahead of schedule.