Restoration Effort Indicators

Reducing Pollution

| Indicator w/ Link | What We Told MB | MB Response | Our Response | Next Steps |
| --- | --- | --- | --- | --- |
| Reducing Nitrogen Pollution | Update w/ 2011 data in April 2012 | okay | Water Quality GIT updated w/ 2011 data; embargoed until 2012 EC mtg | Water Quality GIT to update with 2012 data when avail. (embargo for EC?) |
| Reducing Phosphorus Pollution | Update w/ 2011 data in April 2012 | okay | Water Quality GIT updated w/ 2011 data; embargoed until 2012 EC mtg | Water Quality GIT to update with 2012 data when avail. (embargo for EC?) |
| Reducing Sediment Pollution | Update w/ 2011 data in April 2012 | okay | Water Quality GIT updated w/ 2011 data; embargoed until 2012 EC mtg | Water Quality GIT to update with 2012 data when avail. (embargo for EC?) |
| Wastewater (supplemental to the Reducing Pollution indicators) | Develop new indicator in time for 2012 EC mtg | okay | Water Quality GIT updated w/ 2011 data; embargoed until 2012 EC mtg | Water Quality GIT to update with 2012 data when avail. (embargo for EC?) |

Restoring Habitats

| Indicator w/ Link | What We Told MB | MB Response | Our Response | Next Steps |
| --- | --- | --- | --- | --- |
| Bay Grasses Planted | Update w/ 2011 data in time for 2012 EC mtg; tracking revised target | okay | Habitat GIT updated w/ 2011 data prior to 2012 EC mtg; did not revise target | Habitat GIT to update with 2012 data when avail. and revise target |
| Wetlands Restoration Efforts | Update w/ 2011 data in time for 2012 EC mtg; tracking revised target | okay | Habitat GIT revised to track new target and updated w/ 2011 data prior to 2012 EC mtg | Habitat GIT to update with 2012 data when avail. May need to track black duck outcome as well. |
| Wetlands Enhancement and Rehabilitation | Update w/ 2011 data in time for 2012 EC mtg; tracking revised target | okay | Habitat GIT was not able to update or revise to track new target prior to EC mtg | Habitat GIT to revise and update w/ 2011 data as soon as possible |
| Re-Opening Fish Passage | Update w/ 2011 data in time for 2012 EC mtg | okay | Habitat GIT updated w/ 2011 data prior to EC mtg | Habitat GIT to update with 2012 data when avail. |
| Restoring Oyster Reefs | Will no longer be used; replace w/ new metrics for oyster habitat/populations; partial assessment data available by 2013 EC mtg | okay | Fisheries GIT presented oyster metrics to MB in January 2012 | Fisheries GIT to develop new indicator when avail; Nita will remove old indicator from CBP website (now? later?) |

Managing Fisheries

| Indicator w/ Link | What We Told MB | MB Response | Our Response | Next Steps |
| --- | --- | --- | --- | --- |
| Blue Crab Fishery Management | Update w/ 2011 data in time for 2012 EC mtg; tracking revised target | okay | Fisheries GIT revised to track new target; updated w/ 2011 data prior to EC mtg and 2012 data after | Fisheries GIT to update with 2013 data after 2013 Advisory Report is released (summer 2013) |
| Oyster Restoration | Developing indicator using new metrics for oyster habitat/populations by 2013 EC mtg | okay | Fisheries GIT presented oyster metrics to MB in January 2012 | Fisheries GIT to report partial assessment data in new indicator when avail. |

Protecting Watersheds

| Indicator w/ Link | What We Told MB | MB Response | Our Response | Next Steps |
| --- | --- | --- | --- | --- |
| Planting Forest Buffers | Update w/ 2011 data in time for 2012 EC mtg; tracking revised target | okay | Forestry Workgroup revised to track new target and updated w/ 2011 data prior to 2012 EC mtg | Forestry Workgroup to update with 2012 when avail. |
| Developing Watershed Management Plans | Will no longer be used | Concerned this may have been a staff decision; wants to know if the Watershed GIT has dismissed indicator | Watershed GIT to follow up | Watershed GIT conducting a poll; will respond to MB request ASAP. |
| Preserving Lands | Update w/ 2011 data in summer/fall 2012; tracking revised target | okay | Stewardship GIT working to revise and update | Stewardship GIT to revise and update w/ 2011 data in fall 2012 |

Fostering Stewardship

| Indicator w/ Link | What We Told MB | MB Response | Our Response | Next Steps |
| --- | --- | --- | --- | --- |
| Public Access Index | Will no longer be used; replace w/ supporting indicator (public access points, see below) | okay | Remove index from CBP website and elevate the supporting indicator | Nita/Mike to remove index from CBP website and elevate supporting indicator (now? later?) |
| Public Access Points to the Bay and Tributaries | Update w/ 2011 data in summer/fall 2012; tracking revised target | okay | Stewardship GIT working to revise and update | Stewardship GIT to revise and update w/ 2011 data in fall 2012 |
| K-12 Education | MWEE will be revised by Spring 2013. Revision will be informed by the outcomes of STAC workshop | okay | Education Workgroup will revise and update but wants to keep current indicator up until the new one is ready | Education WG will develop draft metric by spring 2013, based on results of STAC workshop; pilot with 2013/14 academic year |
| PK-12 grade environmental literacy | Potential supplement to the K-12 Education Indicator; by 2013 EC meeting | okay | Education Workgroup will develop new indicator | Education Workgroup will develop in 2013 based on results of STAC workshop |
| Citizen and Community Action: Bay Partner Communities | Will no longer be used | okay | Remove old indicator from CBP website | Nita will remove old indicator from CBP website (now? later?) |

Bay Health Indicators

Habitats & Lower Food Web

| Indicator w/ Link | What We Told MB | MB Response | Our Response | Next Steps |
| --- | --- | --- | --- | --- |
| Bay Grass Abundance | Update w/ 2011 data in March 2012 | okay | SAV Workgroup updated w/ 2011 data | SAV Workgroup to update with 2012 data when avail. |
| Phytoplankton (Index of Biotic Integrity) | Update w/ 2011 data in March 2012; may no longer be used | In addition to looking into the continued utility of the current phytoplankton indicator, determine if the removal of that indicator in the Habitats and Lower Food Web category will create a gap that needs to be filled or if reporting only on SAV and bottom habitat (B-IBI) is sufficient. | Tidal Workgroup updated w/ 2011 data; STAR will follow-up on MB response | Tidal Workgroup will respond to MB request ASAP. To discuss at Sept 6 (or Oct 4) TMAW mtg |
| Bottom Habitat (Benthic Index of Biotic Integrity) | Update w/ 2011 data in Feb 2012 | okay | Tidal Workgroup updated w/ 2011 data | Tidal Workgroup to update with 2012 data when avail. |
| Tidal Wetlands Abundance | May no longer be used; Issues w/ tracking | Determine feasibility of continued updates | STAR will follow-up | Fred Irani (working w/ NOAA) will report back to Wetlands Workgroup |

Fish & Shellfish

| Indicator w/ Link | What We Told MB | MB Response | Our Response | Next Steps |
| --- | --- | --- | --- | --- |
| Blue Crab Abundance | Update w/ 2011 data in time for EC mtg; tracking revised target for females | okay | Fisheries GIT revised to track new target; updated w/ 2011 data prior to EC mtg and 2012 data after | Fisheries GIT to update with 2013 data after 2013 Advisory Report is released (summer 2013) |
| Striped Bass Abundance (Spawning Female Biomass) | Update w/ current data in time for EC mtg; will revise to report coastal stock assessment | okay | Fisheries GIT not able to update in time for EC mtg | Fisheries GIT to revise and update with 2011 data as soon as possible |
| Juvenile Menhaden Abundance in Maryland | Update w/ current data in time for EC mtg; will revise to report coastal stock assessment | okay | Fisheries GIT not able to update in time for EC mtg | Fisheries GIT to revise and update with 2011 data as soon as possible |
| American Shad Returning to Chesapeake Bay | May no longer be used | Want to know why not; believes CBP should continue to use indicator | Fisheries GIT to follow up | Fisheries GIT to respond to MB request ASAP; STAR action team to recommend new indicator |
| Native Oyster Abundance (Biomass) | Will no longer be used; replace w/ new metrics for oyster habitat/populations; partial assessment data available by 2013 EC | okay | Fisheries GIT presented oyster metrics to MB in January 2012 | Fisheries GIT to develop new indicator prior to 2013 EC; Nita will remove old indicator from CBP website (now? later?) |

Water Quality

| Indicator w/ Link | What We Told MB | MB Response | Our Response | Next Steps |
| --- | --- | --- | --- | --- |
| Dissolved Oxygen Standards Attainment | Update w/ 2011 data in April 2012 | okay | Tidal Workgroup updated w/ 2011 data | Tidal Workgroup to update with 2012 data when avail. |
| Mid-Channel Water Clarity | Update w/ 2011 data in April 2012 | okay | Tidal Workgroup updated w/ 2011 data | Tidal Workgroup to update with 2012 data when avail. |
| Chlorophyll a | Update w/ 2011 data in April 2012 | okay | Tidal Workgroup updated w/ 2011 data | Tidal Workgroup to update with 2012 data when avail. |
| Chemical Contaminants | Update w/ 2011 data in Nov 2012 | okay | STAR to follow up | STAR to update with 2011 data in Nov 2012 |

Watershed Health Indicators

Health of Freshwater Streams

| Indicator w/ Link | What We Told MB | MB Response | Our Response | Next Steps |
| --- | --- | --- | --- | --- |
| Health of Freshwater Streams in Watershed (B-IBI) | Update w/ 2011 data in April 2012 | okay | Non-Tidal Workgroup updated w/ 2011 data | Non-Tidal Workgroup to update with 2012 data when avail. |
| Brook Trout/Stream Health | Hope to have new indicator in April 2012 | okay | Habitat GIT/EBTJV presented concept to MB in May 2012; STAR in Aug 12 | STAR to assemble task group to make recommendations |

Flow Adjusted Pollution Trends

| Indicator w/ Link | What We Told MB | MB Response | Our Response | Next Steps |
| --- | --- | --- | --- | --- |
| Nitrogen in Rivers Entering the Bay: Long-Term Flow Adjusted Concentration Trends | Update with more current data in June 2012 | okay | Non-Tidal Workgroup updated with 2010 data prior to EC mtg | Non-Tidal Workgroup will update with 2011 data in fall 2012 |
| Phosphorus in Rivers Entering the Bay: Long-Term Flow Adjusted Concentration Trends | Update with more current data in June 2012 | okay | Non-Tidal Workgroup updated with 2010 data prior to EC mtg | Non-Tidal Workgroup will update with 2011 data in fall 2012 |
| Sediment in Rivers Entering the Bay: Long-Term Flow Adjusted Concentration Trends | Update with more current data in June 2012 | okay | Non-Tidal Workgroup updated with 2010 data prior to EC mtg | Non-Tidal Workgroup will update with 2011 data in fall 2012 |
| Nitrogen Yields and Short-Term Trends in Watershed Streams/Rivers | Update with more current data in 2012; revise maps | okay | Non-Tidal Workgroup to develop revised maps and update data | Non-Tidal Workgroup will revise/update with 2011 data in fall 2012 |
| Phosphorus Yields and Short-Term Trends in Watershed Streams/Rivers | Update with more current data in 2012; revise maps | okay | Non-Tidal Workgroup to develop revised maps and update data | Non-Tidal Workgroup will revise/update with 2011 data in fall 2012 |
| Sediment Yields and Short-Term Trends in Watershed Streams/Rivers | Update with more current data in 2012; revise maps | okay | Non-Tidal Workgroup to develop revised maps and update data | Non-Tidal Workgroup will revise/update with 2011 data in fall 2012 |

Land Cover

| Indicator w/ Link | What We Told MB | MB Response | Our Response | Next Steps |
| --- | --- | --- | --- | --- |
| Chesapeake Bay Watershed Forest Cover | Data source changing; historic time period to be reduced; move to this group (“Watershed Health”) | Okay w/ addition; asked STAR to review new data/time period | Nita/Mike added in July 2012; STAR will follow up with review | Peter Claggett and Sally Claggett will review and report back to Forestry Workgroup and STAR. |

Additional Comments from MB:

| MB Response | Our Response | Next Steps |
| --- | --- | --- |
| Determine if the current mix of indicators in the Watershed Health categories are sufficient | STAR will follow-up | Watershed GIT and Non-Tidal Workgroup will work together to respond to MB request |

Factors Impacting Health Indicators

Pollutants

| Indicator w/ Link | What We Told MB | MB Response | Our Response | Next Steps |
| --- | --- | --- | --- | --- |
| Nitrogen Loads and River Flow To the Chesapeake Bay | Update w/ 2011 data in May 2012 | okay | Non-Tidal Workgroup not able to update May | Non-Tidal Workgroup to update with 2011 data in fall 2012 |
| Phosphorus Loads and River Flow To the Chesapeake Bay | Update w/ 2011 data in May 2012 | okay | Non-Tidal Workgroup not able to update May | Non-Tidal Workgroup to update with 2011 data in fall 2012 |
| Sediment Loads and River Flow To the Chesapeake Bay | Update w/ 2011 data in May 2012 | okay | Non-Tidal Workgroup not able to update May | Non-Tidal Workgroup to update with 2011 data in fall 2012 |

Land Use

| Indicator w/ Link | What We Told MB | MB Response | Our Response | Next Steps |
| --- | --- | --- | --- | --- |
| Chesapeake Bay Watershed Population | Update w/ 2011 data in April 2012 | okay | STAR updated w/ 2011 data in June | Peter Claggett to update with 2012 data when avail. |
| Chesapeake Bay Watershed Forest Cover | Data source changing; historic time period to be reduced; move to Watershed Health group | Asked STAR to review new data/time period; okay w/ adding to Watershed Health; concern w/ removal from “Factors” group | STAR will review; kept in “Factors”; added to new Land Cover category w/in Watershed Health group | Peter Claggett and Sally Claggett will review and report back to Forestry Workgroup and STAR. |

Natural Factors

| Indicator w/ Link | What We Told MB | MB Response | Our Response | Next Steps |
| --- | --- | --- | --- | --- |
| River Flow | Update w/ 2011 data in April 2012 | okay | Non-Tidal Workgroup updated w/ 2011 data in July | Non-Tidal Workgroup to update with 2012 data when avail. |
|  |  | Need new indicator in this category: Water Temperature | STAR will follow up | Tidal Workgroup to discuss tidal water temp indicator at Sept 6 (or Oct 4) mtg; Non-Tidal Workgroup to develop non-tidal water temp indicator |

Additional Comments from MB:

| MB Response | Our Response | Next Steps |
| --- | --- | --- |
| Determine if the current mix of indicators in the Factors Impacting Health categories are sufficient | STAR will follow-up | Watershed GIT and Non-Tidal Workgroup will work together to respond to MB request. Fisheries GIT may to become involved to consider incorporating an invasive catfish indicator. |