**Setting the Path Forward for Chesapeake Bay Restoration:**

**Proposed Next Steps\* for the Chesapeake Bay TMDL**

**Citizens Advisory Committee**

**November 2012 Meeting**

\****Schedule subject to change during the Midpoint Assessment process.***

|  |  |  |
| --- | --- | --- |
| **Due Date** | **Deliverable** | **Category** |
| December 3, 2012 | WQGIT Midpoint Assessment High Priority Work Plans | TMDL Midpoint Assessment |
| December 31, 2012 | Submission of 2012 Progress Run data | Annual Progress Runs |
| February 4, 2013 | WQGIT Midpoint Assessment Lower Priority Work Plans | TMDL Midpoint Assessment |
| Spring 2013 | 2012 Progress Run data final  | Annual Progress Runs |
| November 1, 2013 | Draft 2014-2015 Milestones | Two Year Milestones |
| December 31, 2013 | Submission of 2013 Progress Run data | Annual Progress Runs |
| January 7, 2014 | Final 2014-2015 Milestones | Two Year Milestones |
| February 15, 2014 | EPA evaluation of 2014-2015 Milestones | Two Year Milestones |
| Spring 2014 | 2013 Progress Run data final | Annual Progress Runs |
| December 31, 2014 | Submission of 2014 Progress Run data | Annual Progress Runs |
| Spring 2015 | 2014 Progress Run data final  | Annual Progress Runs |
| November 1, 2015 | Draft 2016-2017 Milestones | Two Year Milestones |
| December 31, 2015 | Submission of 2015 Progress Run data | Annual Progress Runs |
| January 7, 2016 | Final 2016-2017 Milestones  | Two Year Milestones |
| February 15, 2016 | EPA evaluation of 2016-2017 Milestones | Two Year Milestones |
| Spring 2016 | 2015 Progress Run data final  | Annual Progress Runs |
| Fall 2016 – Spring 2017 | Partnership reviews “proposed final” model updates | TMDL Midpoint Assessment |
| December 31, 2016 | Submission of 2016 Progress Run data | Annual Progress Runs |
| Spring 2017 | 2016 Progress Run data final | Annual Progress Runs |
| June 2017 | Based on input from the Partnership, EPA provides expectations for scope and content of Phase III WIPs | WIPs |
| December 1, 2017 | Complete final changes to Watershed Model based on Partnership review and set Phase III WIP Planning Targets | TMDL Midpoint Assessment |
| December 31, 2017 | Submission of 2017 Progress Run data | Annual Progress Runs |
| Winter 2018 | Development of 2018-2019 Milestones | Two Year Milestones |
| Spring 2018 | 2017 Progress Run data final and evaluation of whether jurisdictions met 60% goal  | Annual Progress Runs & TMDL Midpoint Assessment |
| Spring – Fall 2018 | Draft and final Phase III WIPs submitted to EPA | WIPs |
| 2019 | Public notice and finalize any modifications to TMDL, as needed | TMDL |
| Ongoing | Continue EPA Oversight of WIP Implementation | WIPs |

\****Schedule subject to change during the Midpoint Assessment process.***