## Slide 1: Progress Update: Evaluation of Federal Facilities in WIPs and Milestones
CBPO Management Board
March 6, 2012
Jim Edward, EPA
Greg Allen, EPA

## Slide 2: Progress Update: Federal Facilities in WIP II Drafts and Milestones
WIP 2 and Programmatic Milestones
Federal Facility Milestones
DC Examples
Stormwater Agreement
Working Toward Final Phase II WIP
EPA Support

## Slide 3: Federal Agency Involvement in Phase II WIPs and Programmatic Milestones
  Significant improvement across the jurisdictions in WIP II federal facility information
  Jurisdiction lead agencies have connected with federal agency coordinators
  EPA and the Federal Facility Team working together with the jurisdictions to collectively fill gaps
  Extensive programmatic federal milestones developed by EPA and other agencies will support jurisdiction WIPs
Federal Facility Team | DOD | FWS | NPS | USGS
 | DHS | DOT | GSA | USDA
 | EPA | NOAA | Smiths. | USFS

## Slide 4
Chart: 
| Delaware | DC | Maryland | New York | Penns. | Virginia | West Va
WIP I | 2 | 3 | 2 | 0 | 0 | 2 | 0
WIP II | 1.5 | 1.5 | 1.5 | 0 | 2.5 | 0.5 | 3
Engage Agencies
Identify Facilities
Planning Targets
Specific BMPs
Milestone Deck
Tracking
Federal Facility Integration WIP II Drafts and Milestones

## Slide 5: Federal Facility Milestones
Effort began with EO; little prior tracking of BMPs on federal land
EPA understands the difficulty of projecting future practices given budgets, etc.
EPA expects rapid progress and full accounting of planned BMPs in 2014/2015 milestones for all agencies and jurisdictions; DC and its federal partners got this done for 2012/2013.
Through adaptive management agencies can make adjustments to 2 year milestones as conditions change.

## Slide 6
Federal agencies submitted two year milestones for 2012-2013 – programmatic and BMPs to DDOE.
Milestones include practices in the ground from 2006 -2012 and upcoming practices through 2013.
Approximately 25 pages of details on federal facilities owned by over a dozen departments or agencies.
Federal Facilities in DC WIP II and Milestones
In July 2011, DDOE provided federal agencies with proposed planning targets.
Targets based upon updated GIS data layers.
Draft Phase II WIP includes federal agency strategies to meet targets.

## Slide 7: Sample DC Federal Agency Milestone Submissions
General Services Administration
  Install bio-retention at St Elizabeth site to treat stormwater runoff from over 352,000 sq ft (8 acres) of land area.
  Install green roofs at St Elizabeth site to manage over 550,000 sq ft of roof area.
National Park Service
  Install forest buffers as part of reforestation of over 15 acres of park land.
  Install approximately 8 miles of riparian buffer.

## Slide 8: Jurisdiction Examples WIP II Federal Facility Information
Delaware
  Inventory of existing stormwater infrastructure
Maryland
  Improved description of planned federal WWTP upgrades
  Appendix D - DOD and USDA facility plans
Pennsylvania
  Identifies 10 facilities that account for 90% of federal land
  New federal section and plans for continued engagement
Virginia
  Federal lands information included in PDC outreach package
  Meeting with federal facilities reps. in December 2011
West Virginia
  Sector-specific strategy discussions in new federal section
  Progress on inventory of federal facility permits

## Slide 9: Priorities for Completing Final Phase II WIPs
Federal Agency Review of Phase II WIP
  Are your agency’s properties reflected?
  Do you have an understanding of expected pollution reduction targets?
  Have you provided data to the jurisdiction about previously unreported BMPs (post 1/1/2006)?
  Have you provided data to the jurisdiction regarding planned additional BMPs during 2012/2013, or provided a description of steps that will be taken leading to future additional BMPs?
Jurisdictions
  Work directly with agency contacts to fill gaps
  Clarify planning targets if necessary
  Include fed agencies in plans for BMP tracking

## Slide 10: Status of Federal Stormwater Policy in DC
DC MS4 permit is being contested by 2 different groups
  alternative dispute resolution involving DDOE, EPA, and appellants
DC will continue to move forward implementing provisions of the permit.
EPA and fed agencies making progress on developing an agreement to provide leadership beyond permit requirements
Initial discussion included EPA-DOD –being expanded to include all federal agencies.
February 14th, several agencies participated in a technical session; policy meeting next

## Slide 11: EPA Phase II Support for Federal Facilities
EPA will work with all jurisdictions and the Federal Facility Team to address:
  Information gaps in WIP II
  Training needs (stormwater, reporting)
  EISA 438 workshop for Federal agencies
  Design of reporting and tracking system
  Identification of cost effective BMPs and sharing information on success stories
  BMP maintenance and ongoing verification
  Improvements to CAST to better address federal facilities

## Slide 12
QUESTIONS
edward.james@epa.gov, (410) 267-5705
antos.katherine@epa.gov, (410) 295-1358
allen.greg@epa.gov, (410) 267-5746
www.epa.gov/chesapeakebaytmdl