## Slide 1: CBP Climate Work Plan
2018
STAC Workshop
2019
Water Quality GIT, Modeling WG, Climate Resiliency WQ direct Modeling team to develop climate change assessment for TMDL
2020
Technical Review of Models
2021
Climate change considerations will be implemented into the 2022-2023 milestones.
Jurisdictions provide narrative in WIP3s on climate strategies
Modeling WG develop climate scenarios
Climate Resiliency WG to investigate BMP response
Plan
Model
Review
Decide
Notes: See Attachment 1 in your materials
Arrow indicates where we are today
Circle show a key deliverable, the revised assessment.

## Slide 2: CBP 2019 MWG Climate Work Plan
February
Climate Topics
October
Delivery of model results based on October decisions
April
July
November
Climate Topics
July 16-17
Technical Decisions on Climate Topics
Draft documentation emailed 6/28
October 8-9
Technical Decisions on Climate Topics
Draft documentation emailed 9/24
Notes: See Attachment 1 in your materials
Arrow indicates where we are today
Circle show a key deliverable, the revised assessment.

## Slide 3: Approval Process
Topics split into July and October quarterly meetings
November delivery for final model results
October topics
  Documentation for October topics will be sent out to MWG, CRWG, and interested parties September 24th
Next presentation – Analysis N dynamics relevant to climate change
  Not asking for approval from MWG today