Chesapeake Bay Fish Passage Workgroup: Virginia Fish Passage Update

October 15, 2026

Alan Weaver, DWR Fish Passage Coordinator, with input from Lisa Moss (USFWS), Dawn Kirk (USFS), Jessie Thomas-Blate (AR), Dr. Henry Legett (SERC), Kathy Hoverman (RES), and Brad Breslow (Davey Mitigation)

Road Crossing AOP Projects

- Projects completed in 2026

  - AOP on Rocky Run (Jackson River trib) in Bath County (USFS and TU)

    - 3.01 UFN miles reconnected

    - Bottomless arch constructed

- Upcoming/Potential AOP Projects

  - Piney Mountain Branch (Simpson Creek) AOP in Allegany Co. (USFS and TU)

    - 0.37 UFN miles will be reconnected

    - Bottomless arch planned

  - Swapping Camp Creek (Pedlar River Trib) AOP in Amherst Co. (USFS and TNC)

    - 1.79 UFN miles will be reconnected

    - Bridge planned

  - Cornelius Creek at Mill Road – AOP (replace 3-cell culvert with bridge; Henrico County applied for a Federal Highway Culverts Program grant – awaiting results)

    - herring documented below barrier (DWR, USFWS, VCU)

    - 2.5 miles of Cornelius Creek to be reconnected

    - 6.6 UFN miles to be reconnected

Fishway Projects in the works

- Jones Creek Dam (tidal trib to Rappahannock)

  - SERC is receiving NFWF funds (tentative) for surveys/design and USFWS NFPP funds for implementation

  - SERC; Rappahannock Tribe; USFWS; DWR; Friends of the Rappahannock; Rappahannock Roundtable; VA CZM

  - 8.8 UFN miles to be reconnected

  - Would restore river herring access to tribal lands

- Scotts Mill Dam – James River in Lynchburg

  - If, and when, this project receives its FERC license an eel/lamprey fish passage will be installed (license currently pending)

  - First of 7 dams in about a 20-mile river stretch

  - All six upstream dams are hydropower with no fish passages

Dam Removals in the works

- RWSA – North Fork Rivanna dam removal

  - USFWS NFPP funding in place for the engineering and design phase

  - Water intake still needed for a few more years

  - Timeline for implementation tbd

  - 18.73 UFN miles would be reconnected

- Rapidan Mill Dam –

  - NOAA BIL grant to American Climate Partners for design and permitting

  - This work is being completed by Davey Mitigation who took over for Ecotone

  - Design will be completed soon followed by permit application by early 2027

  - NOAA BIL implementation funds were cut; seeking private implementation funding

  - 531.07 UFN miles would be reconnected

- Skiffes Creek Dam – owned by City of Newport News

  - in the design and permitting phase; redesign currently underway

  - would reopen 14.6 UFN miles, create 30 acres of tidal wetlands and 9 acres of non-tidal wetlands

  - Implementation funding tbd

- Woodstock Dam

  - Owned by Town of Woodstock

  - DCR grant for design obtained by Town of Woodstock

  - Implementation funding tbd

  - 9.6 UFN miles would be reconnected

Fish Passage Monitoring

- Walkers Dam Double Denil fishway electronic counts (Chickahominy River)

  - 2026 results

    - 401,770 Blueback Herring (highest count in 9 seasons)

    - 31,425 Alewife

    - 72,085 Gizzard Shad

    - 3,442 Other Species (included some American Shad)

- Boshers Dam Vertical Slot fishway counts (James River)

  - 2025:  76 American Shad passed – low but highest count in over 10 years

  - 2026: Counting underway – anticipating low numbers due to extreme low flow conditions

- Ashland Mill Dam removal (South Anna River)

  - 2025:  All four alosines and Sea Lamprey found upstream

  - 2026: Only two electrofishing samples (Feb and Mar) due to extremely low flow

    - One American Shad collected upstream in March by boat ef

    - eDNA results from RMC

      - Positive hits upstream and downstream for AMS, SEL, STB, and AME

      - NO Alewife, Blueback Herring or Hickory Shad were detected upstream or downstream

- Herring Creek PIT Tag Study

  - USFWS installed PIT antennas in the Denil fishway entrance and exit

  - Two portable antennas downstream

  - 317 herring tagged in 2026 (in creek near Rt. 5 and in lower open tidal reach)

  - Five herring detected at first upstream (portable) antenna

  - A herring poaching operation in the creek intercepted an unknown number of fish

  - Continuing in 2027 (USFWS, DWR, VCU)

- Cat Point Creek (SERC; Rappahannock Tribe) herring movement studies

  - 2026: 30 acoustic predator tags (Alewife) – 2 predation events recorded

  - Data from overall 2026 study will be available in the near future