## Wetlands Outcome Sub-Chapter

Wetlands Outcome: Restore, create, enhance and protect wetlands to support people and living resources, including waterbirds and fish, and provide water quality, flood and erosion protection, recreation and other valuable benefits to people.

- By 2040, restore or create at least 3,000 acres and enhance 15,000 acres of tidal wetlands, focusing on habitats that support populations of waterbirds and represent healthy wetlands across the watershed.

- By 2040, restore or create at least 3,000 acres and enhance 15,000 acres of nontidal wetlands, focusing on habitats that support populations of waterbirds and represent healthy wetlands across the watershed.

### Baseline and Current Condition

Wetland acreage and function across the Chesapeake Bay watershed are tracked for tidal and non-tidal categories using data integrated from federal, state, and local conservation databases. Baselines for each jurisdiction are re-established following the 2025 Bay Agreement adjustments, utilizing high-resolution remote sensing and data layer syntheses. These baselines will be used to assess progress towards the Wetlands Outcome.

- Tidal Wetlands: Baseline conditions indicate steady losses of coastal marshes due to sea level rise, wave erosion, shoreline hardening and development. Upland migration is heavily restricted by human infrastructure. The current 10-year trend shows a net decrease in functional marsh area, though restoration via living shorelines, sediment additions and flood mitigation projects has increased locally.

- Non-Tidal Wetlands: Baselines established from historical tracking show massive historic losses due to agricultural drainage and urban development. Current conditions show that while degradation of existing wetlands continues due to invasive species and altered hydrology, restoration gains on agricultural lands are slowing the rate of net loss, leading to a 10-year trend that remains the same or slightly decreasing.

### Monitoring Progress and Indicators

- Indicator: Wetland Status and Trends
Monitors changes in wetland area. Data is updated every three to five years using high-resolution imagery.

- Indicator: Wetland Restoration and Enhancement
Tracks annual gains in wetland acreage achieved through voluntary programs.

- Indicator: Waterbird Population Estimates

The waterbird indicator will use population estimates from relevant biological seasons (i.e., breeding pairs, total wintering population, etc.) to assess population trends of focal species identified by stakeholders. This will incorporate a range of scientific and citizen science survey data to assess historic and present populations.

Expected Changes Under the New 2025 Bay Agreement:

The previous 2014 Agreement focused heavily on gross historical acreage targets (e.g., restoring 85,000 acres and enhancing 150,000 acres). The 2025 Bay Agreement transitioned toward a net-accounting framework that explicitly factors in climate-induced losses (like sea level rise) and prioritizes functional resilience and verified wetland performance over raw acreage counts.

### Wetlands Outcome Situation Analysis

The following table identifies critical challenges impacting both tidal and non-tidal wetland restoration efforts across the watershed.

| Challenges | Within CBP Sphere of Influence | Outside CBP Sphere of Influence |
| --- | --- | --- |
| CBP and partner capacity to sustain long-term tracking and update inventories | X |  |
| Workforce knowledge and technical capacity for restoration design | X |  |
| Property owners’ willingness to adopt voluntary restoration practices | X |  |
| Inadequate or unaligned funding streams across jurisdictions | X |  |
| Accelerated marsh loss due to erosion and drowning and erosion from sea level rise with hardened shorelines and infrastructure blocking upland marsh migration** |  | X |
| Regulatory updates and shifting legal definitions of protected waters (WOTUS) |  | X |
| Historic agricultural drainage networks and ongoing land conversion pressures |  | X |

*Denotes challenges associated with Changing Environmental Conditions.

### Snapshot of Signatory Programs

*Note: The text below was drafted with the assistance of Google AI Gemini. This content is intended strictly as a representative sample for jurisdictions and remains subject to revision.

- New York: Focuses resources on non-tidal wetland protection and headwater stream restoration within the Susquehanna watershed, utilizing state permits to minimize agricultural and development impacts.

- West Virginia: Prioritizes non-tidal wetland restoration through agricultural conservation easements and stream restoration programs that enhance interior mountain wetlands.

- Delaware: Combines tidal marsh protection along its coastal zones with voluntary non-tidal freshwater wetland restoration incentives for agricultural private landowners.

- Pennsylvania: Directs substantial resources toward non-tidal wetland restoration in agricultural floodplains to optimize nutrient reduction and improve structural stream health.

- District of Columbia: Targets urban river corridors to restore and recreate freshwater tidal wetlands along the Anacostia River while managing localized non-tidal stormwater wetlands.

- Chesapeake Bay Commission: Works legislatively to secure state-level funding streams, coordinate inter-state policy frameworks, and advocate for structural adjustments to wetland mitigation banking laws.

- EPA / Federal Government: Provides technical guidance, map inventory updates, and foundational funding through the Clean Water Act, and others, supporting both coastal projects and inland agricultural wetland projects.

- Maryland: Enforces comprehensive state regulatory protections for both categories, funding large-scale tidal living shorelines and interior non-tidal wetland conversions on agricultural lands.

- Virginia: Accelerates coastal marsh resilience through mandatory living shoreline regulations while facilitating non-tidal wetland expansion.

### Management Approaches

- Management Approach 1: Improve Tracking, Mapping, and Characterization Capacities
Partners will collaborate to address severe data gaps by updating outdated tidal and non-tidal wetland maps. This includes integrating satellite remote sensing and advanced remote data to accurately chart marsh migration corridors and interior headwater basins.

- Management Approach 2: Scale Up Landowner Outreach and Technical Assistance
To overcome private landowner resistance, the workgroups will create unified outreach toolkits. Efforts will focus on proving the economic and ecologic benefits of wetlands.

- Management Approach 3: Build Restoration Workforce and Partnership Capacity
Addressing the regional shortage of qualified restoration professionals, this approach establishes localized training pipelines. Contractors, regulators, and conservation planners will be trained in advanced ecological engineering for coastal marsh creation and inland wetland restoration.

- Management Approach 4: Understand Responses of Living Resources

Supporting thriving populations of living resources, including waterbirds and fish, requires suitable habitat. The partnership will support efforts to: elucidate key factors influencing habitat suitability including biotic and abiotic factors for focal species, understand the capacity of focal species to respond to changing threats, and response of focal species to the litany of restoration and protection efforts across the watershed. Partners will collaborate to integrate data across agencies to ensure appropriate measures of populations can be tracked across time.

### Participating Partners

The following partners participated in the creation of this strategy and intend to collaborate on its implementation over the next six years:

- Signatory Partners

  - State of New York

  - State of West Virginia

  - State of Delaware

  - Commonwealth of Pennsylvania

  - District of Columbia

  - Chesapeake Bay Commission

  - EPA / Federal Agencies (USACE, USGS, NOAA, USFWS)

  - State of Maryland

  - Commonwealth of Virginia

- At-Large Members of the Wetlands Workgroup

  - The Nature Conservancy (TNC)

  - Chesapeake Bay Trust (CBT)

  - Ducks Unlimited

  - Center for Coastal Resources Management (VIMS)

  - Penn State University

  - University of Maryland Center for Environmental Science

### Appendix 1. Signatory Statutory Authorities Driving Outcome Attainment

| Signatory | Statutory Authority |
| --- | --- |
| New York | [Placeholder for Statutory Authority] |
| West Virginia | [Placeholder for Statutory Authority] |
| Delaware | [Placeholder for Statutory Authority] |
| Pennsylvania | [Placeholder for Statutory Authority] |
| District of Columbia | [Placeholder for Statutory Authority] |
| Chesapeake Bay Commission | [Placeholder for Statutory Authority] |
| EPA / Federal Government | [Placeholder for Statutory Authority] |
| Maryland | [Placeholder for Statutory Authority] |
| Virginia | [Placeholder for Statutory Authority] |