## Slide 1: Citizens Advisory Committee EPA/CBP Program Update Jim Edward Deputy Director Chesapeake Bay Program Office February 20-21,2019 Williamsburg, VA

## Slide 2: Discussion Topics
Maintain Draft and Final Phase III WIP Deadlines (April & August 2019)
    Shutdown impacts
    Partnership and public review
Conowingo WIP RFA Issuance and Schedules
Status of 2018 BMP Verification Assessment (NEW for 2018!)
    Jurisdiction Plan Approvals Status
    BMP Crediting Issues
    NRCS 1619 Agreements

## Slide 3: Discussion Topics (cont.)
4. CBRAP and Conowingo WIP Funding Adjustments (Slide Attached)
FY 2019 EPA Grant Guidance Highlights
    Allocation adjustments
    Co-benefits
    Regional Targeting
    Other?
Strategy Review System (SRS) Biennial Meeting (March 2019)
FY 2019-2020 Bay Program Funding and Staffing

## Slide 4: Conowingo WIP and Financing Strategy Schedules (tentative)
Action/Deliverable | Current Schedule
Issuance of CWIP RFA | February 4, 2019
CWIP RFA application submission deadline | March 20, 2019
CWIP RFA Review Panel convenes and reviews proposals | March 20, 2019 – May 3, 2019
EPA notifies applicants of results | May 3, 2019
Applicant submits federal cooperative agreement to EPA | June 3, 2019
EPA awards cooperative agreement | July 8, 2019

## Slide 5: Conowingo WIP and Financing Strategy Schedules (tentative)
Action/Deliverable | Revised Schedule
CWIP SC sends advance copy of draft CWIP to PSC | August 5, 2019
PSC submits comments on advance copy to CWIP SC | August 19, 2019
Draft CWIP posted to CBP website; kicks off public review and comment | August 26, 2019
Comment period closes; work begins on the draft CWIP financing strategy | September 20, 2019
CWIP SC revised draft based on feedback | September 20 – November 1, 2019
CWIP SC submits revised draft CWIP to PSC for advance review | November 1, 2019
PSC submits comments to CWIP SC on revised draft | November 15, 2019
Final CWIP posted to CBP website | November 22, 2019

## Slide 6: Conowingo WIP and Financing Strategy Schedules (tentative)
Action/Deliverable | Revised Schedule
Draft CWIP financing strategy submitted to the PSC and CBP partnership for review | March 23, 2020
Comments from the PSC and CBP partnership due to CWIP SC on draft CWIP financing strategy | April 20, 2020
Revisions to draft CWIP financing strategy based on feedback received from PSC and CBP partnership | April 20 – May 18, 2020
PSC fatal flaw review of CWIP financing strategy | May 18, 2020
Fatal flaw comments due to CWIP SC | May 25, 2020
CWIP financing strategy finalized | May 29, 2020
EPA evaluates CWIP progress | Biennially
PSC will make any necessary adjustments to CWIP based on EPA’s biennial evaluations | Summer 2023

## Slide 7: 2018 Progress Scenario: BMP Verification Issues
Potential Verification Issues – Newly Reported BMPs
  BMPs where there is no reported historic implementation before 2018 Progress
  “Please identify the sections and page numbers in your state BMP Verification Program Plan (QAPP) where there’s an explanation of the quality of the data for each of the following BMPs (compliance program, visual inspection, etc.) and why each BMP has not been previously reported.

## Slide 8: 2018 Progress Scenario: BMP Verification Issues
Potential Verification Issues – Potential Over-Reporting
  BMPs where the 2017-2018 rate of implementation is more than double the 2009-2017 annual rate
  “For each of the BMPs below, please explain the significant increase in the rate of implementation between 7/1/17 and 6/30/18 compared to the longer-term (2009–2017) annualized implementation rate.

## Slide 9: CBRAP and Conowingo WIP Funding Adjustments Summary

## Slide 10: SRS Meeting Agenda
Biennial Strategy Review System (SRS) Meeting: “Rounding the Curve on Adaptive Management” March 13-14, 2019 -- Richmond, VA
March 13
Kickoff: We are Trailblazers combined with Where are We and Where are We Going? Synthesis of what we have seen and done these last 2 years, what have we accomplished, and where we are behind
Adaptive Management: How are We Doing and Stories from the Front Line - Panel with Interactive Session
Vision and Principles Are we living up to the vision and principles included in the 2014 Agreement?

## Slide 11: SRS Meeting Agenda
March 14
Science: Prioritization of the Science Needs – Creating a Strategic Science and Research Framework
Finance 201: SAV Finance as a Prototype for Conowingo or other large scale efforts
Rounding the Curve by Addressing Uncertainty
Policy: How Can We Affect Policy Change at the Local Level? Reframing the Way the Bay Program Communicates and Engages with Locals
Ignite Talks Panel: Science, Fiscal and Policy Changes on the Horizon
Synthesize Our Two Days and Path Forward

## Slide 12
Questions?
Jim Edward
edward.james@epa.gov
(410) 267-5706