# Midpoint Assessment Outlook Calendars for the

# Chesapeake Bay Program Partnership

| Timeframe | Partnership Group | Briefing/Decision |
| --- | --- | --- |
| February 2015 | WQGIT | BRIEFING: Findings and recommendations from the BASIN II review of the partnership’s water quality and biological resources related monitoring networks |
|  |  | BRIEFING: Presentation of work plan for Phase III WIP stakeholder assessment |
|  |  | BRIEFING: Presentation of revised MPA project plan and website |
| March 12, 2015 | PSC | BRIEFING: Next steps and recommended future planning for periodic watershed-wide acquisition of high-resolution land cover data |
| March 9 & 23, 2015 | WQGIT | BRIEFING: Review of BMP Expert Panel Protocol Revisions |
|  |  | BRIEFING: Next steps and recommended future planning for periodic watershed-wide acquisition of high-resolution land cover data |
| April 13, 2015 | WQGIT | BRIEFING: Update on climate change analyses (e.g. tidal water temperature; increased salinity; sea level rise; rainfall) |
|  |  | BRIEFING: Optimization Tool & STAC Workshop |
|  |  | BRIEFING: Status update on schedule for midpoint assessment priorities |
|  |  | BRIEFING: Federal Facility Targets |
|  |  | BRIEFING: Revised land use specific pollutant loads for the approved land use categories for the Phase 6 watershed model |
|  |  | BRIEFING: Detailed update on midpoint assessment priorities undertaken by the Agricultural Modeling Subcommittee |
|  |  | BRIEFING: Game plan for Ag BMP Panels post-October 2015 |
|  |  | Briefing: Next Steps for Local Impoundments data request |
| May 11, 2015 | WQGIT | BRIEFING: Final and approved loading targets by Modeling Workgroup for land use classifications |
|  |  | DECISION: Revised Phase 5.3.2 Nutrient Management Expert Panel recommendations and a preview of how the partnership will address nutrient management in the Phase 6 watershed model |
|  |  | DECISION: Approval of BMP Protocol revisions |
|  |  | BREIFING: Presentation of Eastern Shore Trends Report |
|  |  | BRIEFING: Explaining trends work - geographic focus and needed resources |
|  |  | BRIEFING: Phase 6 calibration methodology |
|  |  | BRIEFING: Presentation of the Bay watershed jurisdictions’ verification programs |
|  |  | BRIEFING: Status of local land use data collected |
| Spring 2015 | Management Board & PSC | BRIEFING: Findings and recommendations from the BASIN II review of the partnership’s water quality and biological resources related monitoring networks |
| Summer 2015 | WQGIT | DECISION: New indicator based on trends in flow-normalized loads (from WRTDS) |
|  |  | BRIEFING: Completed coastal plans trend explanations |
|  |  | BRIEFING: Status of historical data cleanup efforts |
|  |  | BRIEFING: Status review of Phase 6 BMP Panels |
|  |  | DECISION: Proposed process for placeholder BMPs initial calibration run |
|  |  | DECISION: Proposed approach for establishing federal facility targets |
|  |  | BRIEFING: Presentation of the final Lower Susquehanna River Watershed Assessment |
|  |  | BRIEFING: Status briefing of midpoint assessment priorities of the Agricultural Modeling Subcommittee |
| Summer 2015 | Management Board & PSC | BRIEFING: Revised land use specific pollutant loads for the approved land use categories for the Phase 6 watershed model |
|  |  | DECISION: Proposed approach for establishing federal facility targets |
|  |  | BRIEFING: Revised Phase 5.3.2 Nutrient Management Expert Panel recommendations and a preview of how the partnership will address nutrient management in the Phase 6 watershed model |
|  |  | BRIEFING: Process going forward for review/refinement of the Phase 6 land use data |
|  |  | BRIEFING: Phase 6 calibration methodology |
|  |  | BRIEFING: Presentation of jurisdictions’ enhanced BMP verification programs |
| September 2015 | WQGIT | DECISION: Proposed Phase 6 land use categories (Sept) |
|  |  | DEADLINE: Historical BMP data cleanup complete (Sept) |
|  |  | BRIEFING: Presentation of the draft report of the Phase III WIP stakeholder assessment (Sept) |
|  |  | BRIEFING: Status of Agricultural Modeling Subcommittee’s midpoint assessment priorities (Sept) |
| October 2015 | WQGIT | DEADLINE: Final data inputs to Phase 6 Watershed Model for initial calibration (Oct) |
|  |  | BRIEFING: Local impoundments – refined dynamic water database data set (Oct) |
| November 2015 | WQGIT | BRIEFING: Presentation of the initial Phase 6 Watershed Model calibration |
|  |  | BRIEFING: Findings and implications from Virginia’s James River chlorophyll-a criteria re-evaluation |
|  |  | BRIEFING: Informational briefing on setting Bay TMDL on proposed 2025 land use projection |
| Fall 2015 | Management Board & PSC | BRIEFING: Preliminary findings and program management implications from ongoing work on explaining the observed long term trends at Bay watershed and tidal Bay water quality monitoring stations |
|  |  | BRIEFING: Status of BMP Expert Panels for Phase 6 Watershed Model |
|  |  | BRIEFING: Proposed representation of federal lands in the Phase 6 Watershed Model and supporting tools |
| December 2015 | WQGIT | BRIEFING: Draft Phase 6 Watershed Model (partnership review kicks off); overview of planned systematic review and “early management exercising” of the full suite of Bay Program partnership models during 2016 |
|  |  | BRIEFING: Very preliminary findings on the Bay and watershed effects of and the midpoint assessment implications from climate change |
| Winter 2016 | Management Board & PSC | BRIEFING: Presentation of findings from the Phase III WIP stakeholder assessment |
|  |  | BRIEFING: Findings and implications from Virginia’s James River chlorophyll-a criteria re-evaluation |
|  |  | BRIEFING: Very preliminary findings on the Bay and watershed effects of and the midpoint assessment implications from climate change |
|  |  | BRIEFING: Overview of planned systematic review and “early management exercising” of the full suite of Bay Program partnership models during 2016 |
|  |  | BRIEFING: Information briefing on setting Bay TMDL on proposed 2025 land use projection |
| Winter/Spring 2016 | WQGIT | BRIEFING/DEADLINE: All local data must be submitted; briefing on data collected (May) |
|  |  | BRIEFING: CBP model assessments of the new research and monitoring findings to support final decisions on Conowingo infill |
|  |  | BRIEFING: updated findings and program management implications from ongoing work on explaining the observed long term trends at Bay watershed and tidal Bay water quality monitoring stations |
|  |  | BRIEFING: Very initial findings from ranging scenarios through the full suite of the preliminary calibrated partnership models – airshed, watershed, Bay water quality/sediment transport |
|  |  | BRIEFING: Planned follow up analyses and evaluations over the coming six months using preliminary calibrated partnership models – implications for policy decision making in 2017/2018 |
|  |  | DECISION: Possible uncertainty analysis for Phase 6 Watershed Model begins |
|  |  | BRIEFING: Findings and recommendations from the BASIN III review of the partnership’s monitoring needs to track and report on progress towards the 2014 Bay watershed outcomes |
|  |  | DECISION: Setting Bay TMDL on proposed 2025 land use projections (May 2016) |
| Spring 2016 | Management Board & PSC | BRIEFING: updated findings and program management implications from ongoing work on explaining the observed long term trends at Bay watershed and tidal Bay water quality monitoring stations |
|  |  | BRIEFING: Very initial findings from ranging scenarios through the full suite of the preliminary calibrated partnership models – airshed, watershed, Bay water quality/sediment transport |
|  |  | BRIEFING: Planned follow up analyses and evaluations over the coming six months using preliminary calibrated partnership models – implications for policy decision making in 2017/2018 |
| Summer 2016 | Management Board & PSC | BRIEFING: Findings and recommendations from the BASIN III review of the partnership’s monitoring needs to track and report on progress towards the 2014 Bay watershed outcomes |
|  |  | BRIEFING: Preliminary updated assessment of Conowingo Dam and Reservoir and the additional nutrient and sediment loads being delivered to the Bay |
|  |  | BRIEFING: Status of local land use data collected and incorporated into the Phase 6 suite of modeling tools |
|  |  | DECISION: Setting Bay TMDL on proposed 2025 land use projections (May 2016) |
| September 2016 | WQGIT | BRIEFING: Partnership comments on Phase 6 modeling tools |
|  |  | DECISION: Approval of updates to the Phase 6 land use database |
| October 2016 | WQGIT | BRIEFING: EPA presents preliminary expectations and seeks initial input from WQGIT and workgroups on expectations for Phase III WIPs |
| November 2016 | WQGIT | DECISION: Climate change assessment findings and implications |
|  |  | DECISION: Final assessment of Conowingo Dam and Reservoir and implications for achievement of the jurisdictions’ Chesapeake Bay water quality standards |
|  |  | BRIEFING: Updated findings and program management implications from ongoing work on explaining the observed long term trends at Bay watershed and tidal Bay water quality monitoring areas |
| Fall 2016 | Management Board & PSC | BRIEFING: Findings from the in-depth evaluations of the partnership’s suite of models and recommendations regarding management application in 2017 |
| December 2016/January 2017 | WQGIT | BRIEFING: All Phase 6 models final; presentation of modeling tools and recommendations regarding management application in 2017 |
| Winter 2017 | Management Board & PSC | BRIEFING: EPA presentation on preliminary expectations for Phase III WIPs and input from MB and PSC |
|  |  | DECISION: Climate change assessment findings and implications |
|  |  | DECISION: Final assessment of Conowingo Dam and Reservoir and implications for achievement of the jurisdictions’ Chesapeake Bay water quality standards |
|  |  | BRIEFING: Updated findings and program management implications from ongoing work on explaining the observed long term trends at Bay watershed and tidal Bay water quality monitoring areas |
| March/April | WQGIT | BRIEFING: Draft Phase III WIP planning targets |
|  |  | BRIEFING: EPA presents updated expectations and final input from WQGIT on Phase III WIP |
| Spring 2017 | Management Board & PSC | BRIEFING: EPA presentation of revised draft expectations for Phase III WIPs and final input from MB and PSC |
|  |  | BRIEFING: Draft Phase III WIP planning targets |
| Summer 2017 | WQGIT, Management Board, & PSC | BRIEFING: EPA presentation of final expectations for Phase III WIPs |
|  |  | BRIEFING: Revised draft Phase III WIP planning targets |
| Fall 2017 | WQGIT, Management Board, & PSC | BRIEFING: Updated findings from work on explaining the observed long term trends at Bay watershed and tidal Bay water quality monitoring stations and implications for the jurisdictions’ Phase III WIPs |
|  |  | BRIEFING: Revised final draft Phase III WIP planning targets |
| December 2017 | WQGIT, Management Board, & PSC | BRIEFING: Presentation of final Phase III WIP planning targets |

Key Midpoint Assessment Dates Post-2017

- January 2018: 2018-2019 milestones due

- Spring 2018: EPA completes evaluation of whether states/DC met “60% by 2017” goal

- June 2018: draft Phase III WIPs due

- December 2018: final Phase III WIPs due

- 2019: Possible modifications to Bay TMDL to address Phase III WIPs, midpoint assessment findings, and any other factors

- January 2020: 2020-2021 milestones due

- January 2022: 2022-2023 milestones due

- January 2024: 2024-2025 milestones due

- December 2025: Partnership deadline to have all practice in place to achieve applicable water quality standards in Bay and tidal tributaries